# Beeli — 2027 Roadmap

Flagship: Izon (Ijaw)
Goal date: 31 December 2027
Current date: June 2026

## Targets

| Credential | Current | Target |
| --- | --- | --- |
| Izon dictionary entries | ~402 | 22,000+ |
| Yoruba entries | ~96 | 10,000+ |
| Efik entries | ~5 | 5,000+ |
| Hausa entries | ~100 | 5,000+ |
| Native-speaker audio recordings | 0 | 500+ (Izon) |
| Institutional partners | 0 | 9 |
| App downloads | — | 20,000+ |
| Countries | — | 20+ |
| Publications | 0 | 2 (Izon Pocket Dictionary + Izon Thesaurus) |
| Library deposits | 0 | SOAS, Oxford, Harvard |
| Recognition | — | ALCA Award submission |

## Phase 1 — Q3 2026 (July – September)

### Anchor the institutional foundation

Principle: separate who knows from who digitizes. The campus pipeline is a velocity engine for entering and verifying words. It is not the source of the rarest vocabulary. The deepest Izon — proverbs, ritual language, occupational and dialectal forms — lives with elders, not undergraduates. The contributor strategy must reach both groups deliberately, or it stalls exactly when the data becomes thesaurus-grade.

A. Knowledge holders — the source (rare, irreplaceable vocabulary)

These are who the content ultimately comes from. Approach via institutions that carry legitimacy with them: - Ijaw National Congress and the Bayelsa State Council of Traditional Rulers — legitimacy and a direct line to elders - Bible translation bodies (Izon scripture exists; its translators are among the most rigorous living Izon lexicographers — a known, underused asset for low-resource languages) - Community radio broadcasting in Izon — they produce spoken-language content daily - Festival/cultural associations — praise-singers and oral-tradition keepers - Diaspora associations as contributors (not only as a distribution channel) — diaspora elders are often the most motivated keepers of the language

B. Digitizers — the velocity (entry + verification at scale)

- Niger Delta University (Wilberforce Island, Bayelsa) — most natural partner; Ijaw studies is central to their mission

- Federal University Otuoke (Bayelsa) — founded in an Ijaw town; institutional alignment is explicit

- University of Port Harcourt — larger institution, strong linguistics and African language faculty

- Secondary schools in Ijaw LGAs where Izon is taught — an underrated, motivated digitizing corps

Partnership model: co-authorship credit on the dataset, student research projects contribute verified entries under faculty supervision, Beeli provides the contribution and review workflow (already built). Crucially, students don’t invent rare vocabulary — they capture and verify it from the knowledge-holders in group A.

Action: Draft and send proposals to one knowledge-holder institution (Ijaw National Congress or a Bible-translation body) and one digitizer institution (NDU). Target: 2 signed MoUs by end of September — one of each type.

Content — first 3,000 Izon entries

Focus on high-frequency categories first (learner-facing utility): - Greetings & courtesies (complete) - Family & relationships - Body parts - Food & drink - Verbs & actions - Time & days - Market & money

Dialect coverage map: Kolokuma-Opokuma (prestige/standard), Nembe, Brass. The dialectalVariants field is ready.

Phase 1 milestones - [ ] 2 partnership MoUs signed — one knowledge-holder institution, one digitizer institution - [ ] 3,000 Izon entries - [ ] Dialect coverage mapped across 3 dialects - [ ] ALCA — join the association; understand nomination calendar

## Phase 2 — Q4 2026 (October – December)

### Audio competition + first publication

🎵 “Speak Izon” — a creative-contribution campaign

A public campaign to gather native-speaker audio for the dictionary. Deliberately not a per-word bounty: paying cash for single words rewards reach over substance, invites spam and dialect disputes over money, and produces forgettable clips that market nothing. Instead the submission format itself demands effort — which is self-limiting (you can’t spam a folktale), produces exactly the rare assets we need, and doubles as shareable marketing content.

Two tiers, mixed audience:

- Tier 1 — “Teach a Word” (low barrier, volume + reach). Record a word with its meaning and one example sentence; upload with #SpeakIzon, tag @beeli. Open to everyone — this is the youth/diaspora reach engine and feeds lesson content directly.

- Tier 2 — “Keep the Word” (high effort, depth + headline prizes). One of:

  - Folktale / oral-history retelling — dense rare vocabulary + culture

  - Proverb with meaning & context — this is the Phase 4 rare vocabulary, gathered early

  - Praise-song / work-song — Ijaw oral tradition, unmatched as social content

  - Elder interview — a younger person records an elder (the bridge format: youth do the uploading, elders are the source — captures depth and gets social reach)

- Prize structure:

  - Tier 2 headline prizes: ₦50,000 (1st), ₦25,000 (2nd), ₦10,000 (3rd) — monthly rounds

  - Tier 1: rolling micro-rewards — Beeli Plus, “Voice Contributor” badge, XP multiplier, monthly draw among valid entries (keeps the barrier low without per-word cash)

- Judging: weighted toward authenticity and depth by an elder + faculty panel. Community vote (TikTok likes/shares) is an engagement layer only — it does not decide rankings.

- Mechanics: monthly Tier-2 theme (e.g. “October: Folktales”, “November: Proverbs”); Tier 1 runs continuously.

- Goal: 500 verified audio recordings by December 2026.

- Secondary effect: Tier 2 winning entries are the campaign’s marketing — a strong folktale clip reaches the Ijaw diaspora (UK, US, Canada) far better than a word ever could.

Action items: - Design the two-tier brief, rules, and judging rubric (depth-weighted) - Build the TikTok presence (@beeli) - Wire up audio submission flow in-app (contribution type entry_audio already exists); add a structured field for Tier-2 context (story/proverb meaning, elder attribution) - Recruit panel judges: faculty (Tier 1 accuracy) + elders/knowledge-holders (Tier 2 authenticity) - Launch October 1, 2026

Izon Pocket Dictionary — first publication

- Draft and publish with an ISBN

- Digital-first is sufficient; what matters is the ISBN registration

- Submit to SOAS Library immediately on publication — they hold the strongest Ijaw/Niger Delta linguistics collection in the UK

- This begins the “held in the collections of” credential

Partner expansion — reach 5

Add Isaac Jasper Boro College and Ambrose Alli University.

Phase 2 milestones - [ ] TikTok campaign live by October 1 - [ ] 500 verified audio recordings - [ ] 8,000 Izon entries - [ ] Izon Pocket Dictionary published (ISBN) - [ ] Submitted to SOAS - [ ] 5 institutional partners

## Phase 3 — Q1–Q2 2027

### Depth + recognition pipeline

Thesaurus structure

Shift from quantity to depth. The synonyms, antonyms, semantic hierarchies, and etymology fields are built — now the work is filling them systematically. A 12,000-entry Izon dataset with full semantic structure becomes the Izon Thesaurus — a rarer and more significant publication than a dictionary alone, and the first of its kind for the language.

Reach 9 institutional partners

Remaining 4 should include: - University of Ibadan or UNILAG — national credibility - Obafemi Awolowo University — strong linguistics faculty - One international institution (SOAS-affiliated researcher, or University of London)

ALCA Award

Research the specific nomination process and timeline. Begin preparing the submission. The body of work by mid-2027 — 15,000+ entries, 9 partners, two publications, 500+ audio recordings — is a credible nomination package.

Diaspora reach

Ijaw communities in the UK (London), US (Houston, New York), and Canada (Toronto). Community association partnerships are both a distribution channel and a credibility signal. Target: 15+ countries by June 2027.

Phase 3 milestones - [ ] 15,000 Izon entries - [ ] Thesaurus structure complete (synonyms/semantic domains filled for top 5,000 entries) - [ ] 9 institutional partners signed - [ ] ALCA submission drafted - [ ] Izon Thesaurus publication begun - [ ] 12,000+ app downloads - [ ] 15+ countries

## Phase 4 — Q3–Q4 2027

### Close out

Sprint to 22,000 entries

The last 5,000 entries are the rarest vocabulary — proverbs, technical terms, ritual language, full dialectal forms. Academic partnerships pay off most here: elders and specialist faculty hold this knowledge. This is where university collaboration becomes irreplaceable.

Library deposits

Once the Izon Thesaurus is published: - Submit to Harvard Widener Library (African Studies acquisitions) - Submit to Bodleian Library, Oxford (African languages collection) - SOAS deposit already done in Phase 2

The submission is proactive — acquisitions librarians need a direct approach, not passive hope.

ALCA Award submission

Submit if the cycle is open. The 2028 cycle will also be strong. What matters is that the body of work is fully documented and the submission is ready.

Downloads & countries

- 20,000+ downloads requires sustained diaspora-community outreach

- 20+ countries: Ijaw diaspora is spread across Nigeria, UK, US, Canada, Germany, Finland, and more — community partnerships unlock these counts

Phase 4 milestones - [ ] 22,000 Izon entries - [ ] 10,000 Yoruba, 5,000 Efik, 5,000 Hausa - [ ] Harvard and Oxford deposits confirmed - [ ] ALCA Award submitted - [ ] 20,000+ downloads - [ ] 20+ countries - [ ] Izon Thesaurus published

## Critical Path

University partnership (NDU)
    → Student contributor pipeline
        → Entry count velocity
            → Thesaurus structure
                → Publication
                    → ALCA submission
                        → Library deposits

The TikTok audio campaign runs parallel to this and feeds a different asset — native-speaker audio — which is the single feature that most differentiates a lexicographic resource from a word list.

## Next Actions

- Draft two partnership proposals — one knowledge-holder body (Ijaw National Congress / Bible-translation org) and one digitizer institution (NDU)

- Design “Speak Izon” two-tier campaign — Tier 1/Tier 2 rules, depth-weighted judging rubric, prize structure, launch date

- Build audio submission flow — in-app TikTok-linked contribution UI, with structured Tier-2 context + elder attribution fields

- Recruit judging panel — faculty (accuracy) + elders/knowledge-holders (authenticity)

- Join ALCA — establish membership before pursuing the award

- ISBN registration research — process for Nigerian publishers